WORKFORCE INTELLIGENCE

BiBoTracking Fork
& Engineering Reference

Architecture  •  Data transport  •  Source-code map  •  Customization  •  Testing

Prepared for: Workforce Intelligence engineering team

Date: 19 October 2026    Document class: Internal technical guide

Scope: Verified public source code plus clearly marked proposed extensions

Important usage note

This is a static source review, not a tested deployment or performance benchmark. Pin an upstream commit before implementing changes. Do not collect raw keystrokes, secret data, or full browsing URLs in the commercial product.

# How to use this guide

Sections 2–6: Follow data from the laptop through the API to the website.

Sections 7–9: Locate code, fork safely, and edit features without breaking synchronization.

Sections 10–12: Implement Workforce Intelligence features, test and divide work between two developers.

Sections 13–16: Track risks, troubleshoot and maintain the source references.

Source of truth: GitHub code paths are linked in the final section. Verify upstream changes before following any line-level advice.

# 1. Purpose and boundaries

This is the long-term technical reference for modifying, deploying, and maintaining a Workforce Intelligence fork of BiBoTracking. It explains the components, how monitoring records travel from employee computers to the management portal, which source files implement that path, and the repeatable process for changing behavior safely. It also maps the previously agreed Workforce Intelligence MVP requirements to concrete code areas.

What was actually verified: GitHub repository README, architecture and sync design documents, source files for the Rust desktop trackers, Windows platform hooks, local HTTP ingest, SQLite storage, synchronization worker/client, Go API router/handlers/store, frontend HTTP client, manifests and build scripts. References are linked throughout.

What was not verified: a successful clean-room build, Windows runtime behavior, deployment performance, security penetration testing, production API access to Selamnew, and the accuracy of every upstream documentation page. Do not describe performance targets as established facts until measured. The repository has a small public contributor footprint; treat it as a starting codebase that requires independent validation, not an enterprise-ready audited platform.

Privacy rule for the fork: keyboard counts, not typed content; aggregated mouse activity, not exact pointer trails; domain-only website records, no full URLs or search terms; screenshots only with documented employee notice, appropriate authorization, visible controls and sensitive-app exclusions. Activity-derived attendance is an estimate and does not replace approved HR attendance or payroll records.

# 2. Executive architecture: how data gets to the website

Chrome/Edge browser extension (Manifest V3)

| active tab events; HTTP to 127.0.0.1 only

v

Rust local browser-ingest server (Axum) <--- Native OS trackers (Rust/Windows APIs)

|                                  active apps, idle state, key counts, screenshots

+-----------------------+------------------------------+

v

Local SQLite database

activity / keystrokes / browser / screenshot metadata

every row has client_uuid, synced flag, updated_at

|

Rust sync worker

after startup; ~5-minute intervals

offline retry with bounded backoff

|

HTTPS + Bearer JWT access token

POST /v1/sync/batch

POST /v1/sync/screenshots

v

Go / Gin HTTP API

membership + input validation

PostgreSQL upserts

screenshot files on disk

|

GET /v1/reports/... endpoints

v

React / Vite web dashboard

admin loads reports in a browser

The architecture is local-first and one-way for activity: the desktop is the source of activity events; the backend keeps a centralized replica for reporting. The backend also serves organization capture policy via GET /v1/policy, which is a separate settings/control flow, not a reverse synchronization of activity records. The web dashboard does not directly connect to an employee's laptop for normal reports. The server can serve the compiled admin website and API from one origin in production. Source: docs/11-backend-and-sync.md; server.go.

### 2.1 An example from click to report

A user brings a browser tab into focus. The browser extension calculates how long the previous tab was active.

apps/extension/background.js POSTs the event to the desktop's loopback /ingest endpoint. It never posts directly to the remote Go server.

apps/desktop/src-tauri/src/server/mod.rs validates the browser-extension handshake, pause setting and privacy setting; it writes a browser_visit in SQLite.

Independently, the desktop tracker collects foreground-app durations and keyboard activity counts; screenshot capture follows its configured schedule and privacy policy.

SQLite rows begin with synced = 0. Each has a client-generated UUID and update timestamp.

sync/worker.rs loads pending rows and calls sync/client.rs to send them in batches. Screenshots go separately as multipart images.

The Go backend verifies the authenticated user and workspace membership. store/sync.go writes the records into PostgreSQL using a retry-safe upsert.

The backend responds with UUIDs it accepted; the desktop marks only those UUIDs as synchronized.

The React admin requests GET /v1/reports/employees/:id/activity, browser, keystroke and screenshot endpoints, then renders the retrieved data.

# 3. Complete technology stack verified from source

| Layer | Technologies | Purpose / main evidence |
| --- | --- | --- |
| Monorepo | pnpm workspaces; Node >=20; pnpm >=10 | Dependency management; root package.json |
| Windows/macOS desktop core | Rust 2021 edition; Tauri 2 | Native trackers, desktop commands, background threads; apps/desktop/src-tauri/ |
| Desktop interface | React 19, TypeScript ~5.8, Vite 7, i18next | User-facing controls, dashboard; apps/desktop/package.json |
| Desktop persistence | SQLite via rusqlite 0.32 | Offline event queue and local reports; storage/mod.rs |
| System observation | active-win-pos-rs, Windows bindings 0.58, xcap 0.9 | Active window, idle detection, key counts, captures |
| Screenshot codec | webp 0.3 | Compress snapshots before local storage/upload |
| Local browser ingest | Axum 0.7, Tokio 1 | Loopback HTTP API, localhost GET /whoami / POST /ingest |
| Desktop remote HTTP | reqwest 0.12 + rustls | Authenticated batch and screenshot uploads |
| Browser extension | Chrome/Edge Manifest V3, JavaScript service worker | Active-tab events and local HTTP delivery |
| Main backend | Go (go.mod currently declares Go 1.26), Gin 1.10 | API routing, auth, sync, reports, static serving |
| Database and migrations | PostgreSQL 16 in dev script, pgx v5, goose v3 | Central event persistence and schema migration |
| Authentication | JWT access/refresh; argon2id | Desktop/admin accounts, bearer auth, membership checks |
| Admin website | React 19, React Router 7, TypeScript ~5.8, Vite 7 | Employee dashboards and management workflows |
| Localization | i18next, react-i18next, translation JSON | Language-specific UI strings |
| Error reporting | Sentry integrations in Rust, web, Go | Optional diagnostics; data handling must be reviewed |
| Static distribution | Go serves compiled marketing and /admin/ files | Same-origin production architecture |

Version discrepancy to resolve during setup: The README lists Go >=1.22 and mentions backend port 8080, while current apps/backend/go.mod declares Go 1.26, scripts/dev-backend.sh announces 8090, and apps/backend/.env.example sets PORT=8080. Follow the actual compiler manifest and make the development port consistent; do not copy a single undocumented port assumption. Source: `go.mod`, scripts.

Another outdated document: docs/12-windows-support-plan.md says Windows is not yet implemented, but current platform/windows.rs has idle detection and a keyboard-count hook. Treat the current implementation as more authoritative than old tickets; test whether it works before claiming Windows parity.

# 4. Source tree — where everything lives

bibo-emplooyee-tracking/

README.md                      overview, license and setup

LICENSE                        MIT license; retain notices

package.json                   pnpm tooling

pnpm-workspace.yaml            package boundaries

scripts/

dev-db.sh                    Docker PostgreSQL bootstrap

dev-backend.sh               Go development server

dev-web.sh                   React web dashboard

dev-desktop.sh               Tauri desktop

apps/

desktop/

package.json               React/Tauri scripts

src/                       Desktop React screens, settings, i18n

src-tauri/

Cargo.toml               Rust dependencies, target features

tauri.conf.json          App name, ID, icons, bundle, updater

src/

lib.rs                 Startup; registers trackers, server and sync

platform/             macOS vs Windows implementations

trackers/mod.rs        Window/idle, keyboard, screenshots, retention

storage/mod.rs         SQLite schema, CRUD, pending sync helpers

settings/mod.rs        Configuration, domain-only and capture switches

server/mod.rs          Local browser-extension HTTP ingest

sync/auth.rs           Desktop token/session persistence

sync/client.rs         Authenticated HTTP API client

sync/worker.rs         Pending-record upload and retry scheduler

commands/mod.rs       Rust functions called by desktop React UI

extension/

manifest.json              Chrome/Edge permissions and metadata

background.js              Tab timing and localhost posts

popup.html and related JS   Browser pause/control UI

backend/

go.mod                     Backend dependency versions

.env.example               Environment configuration

cmd/server/main.go         Process startup

internal/

server/server.go         Gin route registry and static serving

handlers/sync.go        POST JSON ingestion endpoint

handlers/screenshot.go  POST image ingestion endpoint

handlers/reports.go     Manager read endpoints and authorization

handlers/owner.go       Workspace, member and policy changes

store/sync.go           PostgreSQL activity upsert SQL

store/owner.go          Users, memberships and policies

store/screenshot.go     Screenshot metadata and cleanup helpers

db/db.go                PostgreSQL pool and migration runner

db/migrations/          Schema migration files

filestore/              Screenshot files on backend disk

web-admin/

package.json               React dashboard versions and scripts

vite.config.ts             `/admin` base and dev `/v1` proxy

src/api/client.ts          Browser API client, auth, token refresh

src/api/types.ts           Shared admin-side DTO definitions

src/pages/Dashboard.tsx    Overall dashboard

src/pages/Employees.tsx    Roster and employee management

src/pages/EmployeeDetail.tsx  Per-employee tracking and images

src/pages/Settings.tsx     Capture policy and retention

docs/

01-architecture.md           Original collector design

02-data-model.md             Local SQLite schema concepts

04-browser-extension.md      Browser ingest design (partly stale)

11-backend-and-sync.md       Central transfer architecture

13-windows-support-ticket.md Windows implementation checklist

tickets/                     Historical implementation tickets

Navigation rule: Start from the source file that owns the data, then inspect the adjacent handler, data model, API shape and UI consumer. For a schema change, check both SQLite and PostgreSQL migrations. For any modified JSON field, update Rust serialization, Go request/response types, TypeScript API types, reports and regression tests together.

# 5. Desktop collection in detail

### 5.1 Foreground applications and screen time

apps/desktop/src-tauri/src/trackers/mod.rs uses a roughly one-second polling interval to find the foreground window. It combines consecutive readings into usage intervals, with idle time excluded. Relevant constants found in source include POLL = 1 second, DEFAULT_IDLE_THRESHOLD_S = 60, and an interval chunking limit. The OS abstraction in platform/mod.rs exposes active_window(). On Windows, GetLastInputInfo supplies time since the last mouse or keyboard input, not a full activity transcript. The UI reads summaries through commands/mod.rs.

Modification locations: platform/ for OS behavior; trackers/mod.rs for measurement rules; storage/mod.rs for local records; handlers/sync.go and store/sync.go for central transport; handlers/reports.go and React pages for reports.

### 5.2 Keystroke activity — count only

Windows platform/windows.rs implements a WH_KEYBOARD_LL hook and increments an atomic counter on key-down messages. The implementation does not decode or store the key contents. trackers/mod.rs flushes counts about every 15 seconds into 60-second buckets, and sync transfers bucket counts. Use this as a level-of-activity measure only; it cannot validly establish quality of work, intent, or employee performance on its own.

### 5.3 Mouse movement — Workforce Intelligence addition

There is no confirmed existing centralized mouse-movement bucket in the audited SQLite schema. Add counts or activity duration at a defined interval (for example, move-event count or a binary mouse_active signal per minute). Do not retain cursor paths, individual click targets or screenshots tied to each movement. Align the aggregate with keyboard buckets so reports can correlate active time without dramatically increasing event volume.

Required changes: Windows collection behind platform/; aggregation inside trackers/; local SQLite migration and pending sync records in storage/; Rust HTTP DTO in sync/client.rs; Go ingest handler and store/sync.go; new PostgreSQL migration; reporting API; React chart. Test laptop touchpad, external mouse, high-DPI and idle transitions.

### 5.4 Screenshots

In trackers/mod.rs, the default screenshot interval is 300 seconds (5 minutes). Captures are compressed using a WebP quality/dimension reduction loop; the intended target is about 50 KB per image. Modes include a privacy-first active-window capture and a normal full-screen mode, plus a skip list for sensitive applications. sync/client.rs uploads images separately. The backend rejects files above 200 KB, writes image bytes to its own filesystem, and stores the path/metadata in PostgreSQL.

Modification locations: trackers/mod.rs (scheduling and compression), settings/mod.rs (controls), commands/mod.rs (UI API), server/server.go + handlers/owner.go (organization capture policies), handlers/screenshot.go + filestore/ (upload), handlers/reports.go + React gallery (viewing), and tauri.conf.json (local asset access). Mask or skip sensitive screens before persistence, not just when displaying them.

### 5.5 Browser activity and privacy

apps/extension/background.js receives tab activation, URL and focus changes. It computes a tab's elapsed active duration and POSTs the result to 127.0.0.1 on one of six known candidate ports. The desktop loopback API in server/mod.rs accepts the event, enforces pause rules, and writes the browser visit to SQLite. The current source has a domain_only flag, but its default in settings/mod.rs is false. When enabled, its existing function reduces URLs to a scheme://host origin and drops the page title.

Workforce Intelligence change: make domain-only non-optional for enterprise tracking; safely parse and normalize the hostname rather than relying on string splitting; discard full paths, queries, fragments, search terms and titles *before* persistence and before remote sync. Test unusual URL formats (https://example.org?search=secret without a slash, ports, international domains, localhost, about: URLs, redirects and single-page apps). Clean or segregate previously stored full URLs. The original browser extension still sends full URLs to the local app before stripping; if the business policy prohibits full URLs even in local transit, normalize within the extension too.

Documentation disagreement: docs/04-browser-extension.md uses older example handshake values, while current server/mod.rs returns an app identifier of employeetrack and expects header x-ctracking-token. Keep apps/extension/background.js and apps/desktop/src-tauri/src/server/mod.rs consistent; check current source rather than following the old prose literally.

# 6. Exact desktop-to-server protocol

### 6.1 Authentication and identity

Desktop uses bearer JWT access tokens and refresh tokens. The backend authenticates login and resolves the user from the signed token. Workspace/business membership is checked server-side. An event payload cannot select another employee by arbitrarily adding a user_id. Auth code lives in apps/desktop/src-tauri/src/sync/auth.rs, sync/client.rs, backend internal/auth/, and internal/store/sync.go.

The current desktop session is persisted in a JSON file under the app-data directory; on Unix it attempts 0600 permissions. For Windows commercial deployment, review filesystem ACLs and consider OS-backed secret storage. The session file and update/diagnostic configuration need a dedicated security review.

### 6.2 JSON event batch

POST /v1/sync/batch

Authorization: Bearer <access-token>

Content-Type: application/json

{

"device_id": "11111111-1111-4111-8111-111111111111",

"business_id": "22222222-2222-4222-8222-222222222222",

"activity": [

{

"client_uuid": "33333333-3333-4333-8333-333333333333",

"ts": 1792380000,

"app_name": "ExampleEditor",

"window_title": null,

"pid": 1001,

"duration_s": 60,

"updated_at": 1792380060

}

],

"keystrokes": [

{"client_uuid":"44444444-4444-4444-8444-444444444444", "ts_bucket":1792380000, "count":42, "updated_at":1792380060}

],

"browser": [

{"client_uuid":"55555555-5555-4555-8555-555555555555", "ts":1792380000, "url":"https://example.org", "page_title":null, "browser":"chrome", "duration_s":50, "updated_at":1792380060}

]

}

Important: This is an illustrative, valid-shape sample with fictitious identifiers/timestamps; it is not captured production data. The current backend expects url even for domain-only entries. The server limits each kind of record to 1,000 entries per request; the desktop worker currently fetches 500 rows per table per batch.

Successful responses have the form:

{

"accepted": {

"activity": ["33333333-3333-4333-8333-333333333333"],

"keystrokes": ["44444444-4444-4444-8444-444444444444"],

"browser": ["55555555-5555-4555-8555-555555555555"]

}

}

Desktop code marks exactly those client_uuids as synced = 1. The server uses PostgreSQL INSERT ... ON CONFLICT (client_uuid) DO UPDATE for idempotent retries. The present data shape does not include mouse events or department IDs; those are fork extensions and must be added deliberately.

### 6.3 Screenshot upload

POST /v1/sync/screenshots

Authorization: Bearer <access-token>

Content-Type: multipart/form-data

Multipart text fields: client_uuid, device_id, ts, updated_at, optional business_id, width, height, display_id; binary part named image with image/webp. Accepted result: { "accepted": ["<client_uuid>"] }. Images are held under a backend storage root using organization/user/date/UUID partitioning and served only through an authorization-protected /v1/screenshots/:client_uuid read endpoint.

### 6.4 Synchronization timings and failure behavior

The Rust sync worker starts approximately 10 seconds after application startup, runs every 300 seconds under normal conditions, and backs off after a failed pass, capped at approximately 16 minutes. A logged-out client or unconfigured backend does not upload. The worker sends structured data first, then image files. Network interruption leaves SQLite records pending. A retry of already-applied rows is safe because server identity is tied to client_uuid. The worker never deletes local rows as part of successful sync; retention and cleanup are separate.

### 6.5 Why the browser portal sees the records

In development the React dashboard's vite.config.ts serves /admin/ at port 5174 and proxies /v1 to the configured Go backend (default in that file 8090). The React API client in apps/web-admin/src/api/client.ts uses fetch with bearer JWT, performs a single shared refresh on 401, and calls report endpoints. In production, Go server.go serves the built /admin/ app and /v1 API on the same origin. The backend's reporting handler checks workspace ownership before returning employees' records or screenshots.

### 6.6 Where to inspect traffic during development

In an authorized local test: use DevTools Network in the admin web app to inspect /v1/reports/* responses; inspect Rust desktop sync logs to see batch acknowledgements; examine a disposable SQLite database to confirm pending/synced flags; inspect PostgreSQL test rows and backend logs to verify the same UUID. Screenshots should be reviewed using a test image with no personal content. Do not log access tokens, whole URLs, typed content, screenshots or personal information in debug logs.

# 7. Database ownership and schema changes

Two databases have different responsibilities:

SQLite on the endpoint: accurate local collector state, pending uploads and offline resilience (apps/desktop/src-tauri/src/storage/mod.rs).

PostgreSQL on the server: centrally queryable replica, users/workspaces/memberships/devices and reporting (apps/backend/internal/db/migrations/, internal/store/).

A data-model edit usually requires at least six coordinated changes: local schema/migration, local Rust insertion+read model, pending sync DTO, Go ingest DTO, PostgreSQL migration/upsert, reporting/API UI. Preserve old events or explicitly migrate them. Adding a column to Postgres alone will not cause the desktop to send that data.

A minimal mouse bucket design (proposed, not upstream): client_uuid, ts_bucket, movement_count, active_seconds, updated_at. Add device_id and authenticated business_id/user_id only server-side. Count aggregate signals per minute to avoid high write volume. Do not attempt to measure individual clicks on private fields.

A department mapping design (proposed): selamnew_employee_id, user_id, department_id, department_name, effective_from, effective_to, last_synced_at. An employee's historical activity should use the department effective at the time, not be retroactively shifted when they move teams. Support employees without a department and departments without activity. Do not copy the whole HR database into Workforce Intelligence.

# 8. Forking and running the project

### 8.1 Repository and licensing

Open upstream repository and choose Fork to the approved Workforce Intelligence organization; do not rename the upstream repo itself.

Record the exact upstream commit used (git rev-parse HEAD) and tag the first fork baseline. This document reviews main as observed on 19 October 2026; always pin a real commit for reproducibility.

Retain LICENSE and required MIT copyright notices; audit third-party icons, fonts, screenshots, trademarks and externally fetched assets separately. The MIT code license does not automatically transfer the BiBoTracking brand or third-party assets.

Set a protected main branch, a development branch, pull-request reviews and CI checks. Keep test identities and demo content distinct from real employee data.

### 8.2 Development prerequisites

Windows 10/11 x64 development machine with Node 20+, pnpm 10+, Rust + Cargo, MSVC C++ build tools, Windows SDK and WebView2 (Tauri), Go version matching the repo's actual go.mod, Docker Desktop / local PostgreSQL, Git and a browser for extension testing.

Linux/macOS is suitable for backend and dashboard work; the Windows desktop must be built and tested on Windows.

Local-only development database, disposable demo accounts, fake monitoring data, and approved notice/consent UI.

### 8.3 Example local development workflow

# Example commands are from repository root, using Bash (Git Bash/WSL where appropriate).

git clone https://github.com/<your-org>/<your-fork>.git

cd <your-fork>

pnpm install

# Start one service per terminal:

scripts/dev-db.sh

scripts/dev-backend.sh

scripts/dev-web.sh

scripts/dev-desktop.sh

Before the second step: resolve the conflicting development port configuration. For instance, set PORT=8090 in a local-only apps/backend/.env to match the dev Vite proxy and dev-backend.sh; or change the scripts/proxy to use 8080 consistently. Verify GET http://localhost:<PORT>/healthz before debugging the desktop. The repo's shell scripts require a Bash environment; on Windows use Git Bash for scripts or translate the commands to PowerShell.

On first boot, migrations should run automatically. Open http://localhost:5174/admin/ to create a test owner. Launch the Tauri desktop and pair the test account. For browser activity, load apps/extension as an unpacked Chrome/Edge extension, verify localhost pairing, and browse test domains only. Check both offline and online cases before enabling synchronization with real users.

### 8.4 Build and distribution

Backend: from apps/backend, go build ./... verifies compilation; build the desired server executable using go build -o <output> ./cmd/server on a suitable target.

Dashboard: from apps/web-admin, pnpm build; deliver the /admin/ dist to the backend static directory as specified by deployment scripts.

Desktop: from apps/desktop, pnpm tauri build on Windows after MSVC, Rust and WebView2 setup. Validate the chosen installer format, update URL and signing configuration before distributing.

Browser: review apps/extension/manifest.json and publish/package your own extension identifier and listing when ready. Update both ends of the localhost handshake if you change its signature.

Security/rebrand warning: The upstream tauri.conf.json contains BiBo-specific bundle identifiers, icon files, and an updater endpoint/public key. Change and validate the entire update/signing chain to your own controlled distribution before shipping a fork. Do not accidentally let production Workforce Intelligence clients fetch upstream BiBo packages.

# 9. Exact change map: what to edit for common requests

| Desired change | Start here | Other necessary edits |
| --- | --- | --- |
| App name, icons, installer | apps/desktop/src-tauri/tauri.conf.json | frontend i18n, bundle ID, update URL/key, icons, extension and server signatures |
| Backend hostname or port | apps/desktop/src-tauri/src/settings/mod.rs | apps/backend/.env, apps/web-admin/vite.config.ts, CORS/proxy and deployment |
| Screenshot timing | apps/desktop/src-tauri/src/trackers/mod.rs | settings, org policy, QA, retention expectations |
| Screenshot redaction/skip-list | trackers/mod.rs and settings/mod.rs | handlers/owner.go, policy DTOs, privacy tests |
| Active/idle threshold | trackers/mod.rs, settings/mod.rs | attendance calculation and reporting definitions |
| Windows key counting | platform/windows.rs, trackers/mod.rs | aggregation/storage/sync, OS-specific QA |
| Mouse aggregates | platform/windows.rs + trackers/mod.rs | SQLite, sync DTO, Go endpoint, SQL migration, reports, charts |
| Domain-only browser activity | apps/extension/background.js, desktop/server/mod.rs | settings default, server validation, historical cleanup, API/UI |
| Add new activity field | desktop/storage/mod.rs, sync/client.rs | handlers/sync.go, store/sync.go, SQL migrations, TypeScript type, reports |
| Productivity categories / score | new server category/rule service | reports, admin categories UI, versioned rules and calculation tests |
| Employee / team dashboard | apps/web-admin/src/pages/ | api/client.ts, api/types.ts, backend reporting queries |
| Selamnew department sync | new backend integration adapter | external employee mapping, role checks, department reports, sync audit |
| Authentication rules | internal/auth/, handlers/owner.go | desktop session, admin API client, permissions tests |
| Screenshots file store | handlers/screenshot.go, filestore/ | retention worker, report endpoint and storage backup |

Modification discipline: Never edit only the screen or only the database. Define an API/schema contract and update all producers and consumers. If a feature is controlled by company policy, implement it on the trusted server *and* on the local collector; a UI-only restriction is not an adequate privacy or authorization control.

# 10. Workforce Intelligence requirements: practical implementation plan

| Requirement | Current upstream starting point | Proposed MVP implementation and acceptance check |
| --- | --- | --- |
| Screenshots | Built-in capture, WebP compression, upload + gallery | Visible opt-in/policy, sensitive-app exclusions, correct employee scope; no unauthorized images, capture at configured cadence |
| Application usage | Foreground app/window intervals | Show daily app breakdown and time totals, reconcile with manually timed test session |
| Screen time | Idle/active tracking from input state | Define idle threshold and separate active vs elapsed time; lock/sleep not treated as productive hours |
| Keystroke activity | Existing counts-only collector | Per-minute aggregate counts; no strings/scancodes/passwords stored or synced |
| Mouse activity | New feature | Per-minute movement counts or active time; no paths; align with keyboard/idle buckets |
| Agent performance | No independent verified benchmark | Measure idle and active CPU, RAM, disk, bandwidth, startup and battery impact on Windows test machines |
| Productivity scoring | New capability | Admin categories: productive / unproductive / neutral. Score = productive active minutes / classified active minutes; always show unclassified share and role-specific context |
| Time tracking and attendance | Reuse activity timestamps | Observed first/last activity + active/idle totals; show gaps; do not turn into definitive payroll attendance |
| Website activity | Existing browser extension records full URLs unless privacy mode enabled | Enforce host-only storage/sync and test absence of paths, titles, search terms, fragments and query strings |
| Department summary | Not a built-in Selamnew link | Read employee-department mapping from Selamnew; team totals, score, activity distribution; mapping accuracy/reassignment tests |

### 10.1 Suggested scoring definitions (new design, not BiBo behavior)

Per approved business configuration and reporting period:

productive_minutes: active application/browser minutes classified as productive.

unproductive_minutes: active minutes classified as unproductive.

neutral_minutes: active minutes classified as neutral.

unclassified_minutes: minutes awaiting policy classification; do not silently label them unproductive.

score_percent = 100 * productive_minutes / (productive_minutes + unproductive_minutes + neutral_minutes) when denominator >0; return N/A otherwise. Report the denominator and classification coverage.

Avoid double counting app time and browser time: if a browser is the active application, the browser-domain breakdown should split or annotate that interval, not add extra time to it. Keep rules versioned by effective date and department. A team's result should be weighted by classified active minutes (or clearly defined alternative), not the unweighted average of small and large work sessions. Scores indicate tool use, not output quality, and should not independently trigger disciplinary or pay decisions.

### 10.2 Selamnew department integration design

The previously inspected IE Networks frontend project (IE-Network-Solutions/organizational-structure-and-employee-information-frontend) contains user/department structures and a frontend query to an employee/department endpoint. That shows an integration surface, not proof that the backend endpoint is approved for this project. The implementation must get source-owner approval and an authenticated, documented contract.

Agree the Selamnew source of truth for employee_id, department_id, department name, manager and effective dates; specify active/deactivated employee behavior.

Implement a server-side read-only adapter with service credentials and scoped permissions. Do not embed HR secrets in desktop or browser JavaScript.

Establish a deterministic identity mapping from Selamnew employee ID to Workforce Intelligence user ID and tenant/business ID. Resolve collisions before enabling reports.

Sync mapping on a controlled schedule, store last-success timestamp, log failures and use effective dates for historical grouping.

Expose department summary endpoints that aggregate authorized employee records and enforce manager visibility. Department drill-down must never grant access to unauthorized individuals.

Show integration freshness and unmapped-user counts. If Selamnew is unavailable, use last verified mapping with a warning, not invented departments.

### 10.3 Suggested backend endpoints (to build — not in upstream)

GET  /v1/workforce/overview?from=&to=

GET  /v1/workforce/departments?from=&to=

GET  /v1/workforce/departments/:id?from=&to=

GET  /v1/workforce/employees/:id/score?from=&to=

GET  /v1/workforce/employees/:id/attendance?from=&to=

GET  /v1/workforce/employees/:id/mouse?from=&to=

GET  /v1/workforce/domains?from=&to=&department_id=

POST /v1/workforce/admin/categories   (authorized administrator only)

GET  /v1/workforce/integrations/selamnew/status

All are proposed extension endpoints. Use server-derived tenant identity, validate date ranges, support pagination/limits, apply department-manager access rules and audit access to individual activity or screenshots.

# 11. Safe modification workflow for a two-developer team

### 11.1 The minimum branch/PR process

Create an issue describing the expected user behavior, data privacy and acceptance test.

Branch from development, use one narrow feature per pull request.

Record which components change: collector, local DB, upload DTO, backend ingest, SQL, reporting, UI.

Let AI generate a small patch with tests, never merge solely because it compiles.

Review new dependencies, permissions, queries and logs for sensitive-data exposure.

Run type-check, Go build/tests, Cargo check/tests, UI tests and a representative Windows manual check.

Merge after a second developer reviews changed data contracts and security controls; keep a rollback tag.

### 11.2 Useful verification commands

pnpm install

pnpm typecheck

pnpm build

(cd apps/backend && go build ./... && go test ./...)

(cd apps/desktop/src-tauri && cargo check && cargo test)

go test and cargo test are commands to run; existing test coverage has not been independently verified. Add tests before treating them as meaningful release gates. Windows-dependent hooks/screen captures require manual tests in an authorized Windows environment.

### 11.3 AI-assisted coding prompt template

> Study only these files first: [explicit paths]. Explain the existing data producer, SQLite record, HTTP endpoint, Postgres schema and React consumer. Propose the smallest change to add [feature], with schema migrations and both successful and failure tests. Do not collect raw keystrokes, full browser URLs, hidden pointer trails or secret values. Do not alter another tenant's records. Show the diff, test commands, rollback plan and anything you could not verify. Wait for review before implementing unrelated refactors.

### 11.4 Division of work

Developer A — endpoint and synchronization: Rust trackers, Windows behavior, privacy filtering, SQLite migration, HTTP client and performance profiling. Developer B — server and portal: Go schema/ingest/reporting, employee/department mapping, category rules and React dashboards. Both participate in integration tests, schema review, release packaging and security/privacy checks. With two developers new to the stack, protect the MVP deadline by limiting simultaneous feature branches and scheduling integration days each week.

# 12. Testing checklist and acceptance criteria

| Test | Expected outcome |
| --- | --- |
| Fresh Windows install | Onboarding and visible monitoring notice; approved permissions work; no silent errors |
| App tracking | One-minute test in App A and App B yields plausible non-overlapping intervals |
| Idle/sleep/lock | Idle is excluded as configured; sleep and lock don't create false activity |
| Keystroke privacy | Counts increase in test app; no typed text or codes present in SQLite, API or logs |
| Mouse aggregation | Movement buckets appear; no pointer trails or exact target locations saved |
| Screenshot safeguards | Sensitive apps are skipped or masked, retention deletes files + rows, authorization enforced |
| Domain-only | Paths, query strings, search terms, titles and fragments absent in DB, uploads and reports |
| Offline mode | Collects to SQLite without connectivity; retries safely after connection returns |
| Duplicate sync | Sending the same UUID twice produces one logical central record |
| Wrong workspace access | Cross-tenant report/screenshots denied in every API and UI route |
| Productivity calculation | Known controlled example matches documented formula, including neutral/unclassified cases |
| Attendance estimate | First/last observed activity and active/idle hours match test calendar; missing data flagged |
| Department mapping | Correct groupings, manager access, reassignment history and unmapped employees |
| Agent performance | Repeatable CPU/RAM/disk/network benchmark from idle through screenshots/sync |
| Deploy/rollback | Signed Windows build, independent updater URL/key, tested upgrade and rollback |

Performance targets for the MVP (engineering goals, not measured facts): under approximately 2% average CPU during basic app/idle tracking on agreed reference hardware; under 75 MB private memory at idle if feasible; bounded SQLite storage and upload queues; normal usage should remain responsive during screenshot encoding and sync. Record test hardware, measurement period and worst-case spikes. Tighten targets only after baseline profiling the unmodified fork.

# 13. Known codebase risks and review priorities

| Risk / observation | Engineering response |
| --- | --- |
| Upstream readme/scripts disagree about Go/ports | Pin toolchain and consolidate .env, proxy and startup docs before coding |
| Older design docs contradict current Windows implementation | Treat source code as authority; run real Windows acceptance tests |
| Domain-only default currently false | Enforce privacy by policy before deployment, sanitize both local and remote data |
| Current origin_only uses string splitting | Replace with robust URL parsing and unit tests for query-at-root and edge cases |
| Desktop stores session tokens in a JSON file | Review Windows ACLs; use an OS secret store for commercial deployment where feasible |
| Upstream Tauri bundle and updater point to upstream product | Replace IDs, icons, endpoints, signing keys and browser-extension identities |
| Current screenshot backend uses local filesystem | Plan storage capacity, backups, file permissions, cleanup and recovery before scaling |
| User-/business-scoped model lacks a validated Selamnew department adapter | Add secure stable identity mapping, tenant scoping, freshness and reassignment history |
| Source available but maturity and release tests uncertain | Security review, deterministic CI, test coverage and Windows pilot are required |
| Scoring/attendance can be overinterpreted | Label as activity-derived indicators; document formula and missing-data caveats |
| Upstream Go server includes diagnostic/Sentry/keepalive code | Review what operational telemetry is transmitted, disable unneeded components and prohibit personal-data logging |
| Upstream Tauri config currently has csp: null | Review Tauri permissions, content security policy and webview asset exposure as part of hardening |

# 14. Work breakdown and release path (Workforce Intelligence MVP)

| Milestone | Main outcome | Responsible lead |
| --- | --- | --- |
| M0 — Baseline (immediately) | Fork; pin upstream commit; build on Windows; audit licensing and data categories; prove one round trip | A+B |
| M1 — Reliable tracking | Screenshot, app/idle time, counts-only keyboard and local/offline sync demonstrated | A |
| M2 — Missing signals | Mouse-minute buckets and strict domain-only browser collection, including backend migrations | A + B |
| M3 — Analytics | Productive/neutral/unproductive categories, scoring, employee and team views; test double counting | B |
| M4 — HR grouping | Approved Selamnew read-only mapping, department summaries and manager access | B |
| M5 — Pilot readiness | Resource benchmarks, retention, error cases, installer, incident logging and client acceptance | A+B |

The previously agreed three-month project reserves the final two weeks for formal testing. Do not postpone the first end-to-end integration until then. If time slips, prioritize reliability, clear notice, secure access, domain-only tracking, app/idle time and department summaries; defer advanced screenshots, extensive UI polish and complex scoring variations before sacrificing security or testing.

# 15. Operational reference: troubleshooting by symptom

| Symptom | First checks |
| --- | --- |
| Browser activity missing locally | Extension enabled? Is desktop running? Candidate ports and /whoami match? App paused? Local /ingest errors? |
| Local data present but website empty | Logged in? Device/business correct? Sync worker status? synced=0 rows? Backend reachable? JWT refreshed? |
| Activity duplicate in portal | Inspect client_uuid on both sides; check retry and upsert logic; do not silently dedupe by timestamp alone |
| Screenshots not appearing | Capture policy/skip-list, WebP file, 200KB limit, multipart field image, backend STORAGE_DIR, screenshot auth check |
| 401 Unauthorized | Access/refresh token, JWT secret, session validity and auto-refresh flow |
| 403 Forbidden | Membership/tenant owner scope, business ID resolution, department manager permission |
| Web dashboard 404 for API | Verify backend port, Vite /v1 proxy, API base and /admin/ deployment path |
| Windows build fails | Rust target/toolchain, MSVC and SDK, WebView2, OS-gated dependencies and Tauri config |
| CPU spike | Screenshot codec cadence, polling loops, extension event bursts, upload/backoff; profile rather than guess |
| Department counts unexpected | Employee mapping freshness, effective date, unmapped users, duplicated device identities and active-time overlaps |

# 16. Sources, evidence and change control

Primary source, public MIT-licensed project: [ngnclht1102/bibo-emplooyee-tracking](https://github.com/ngnclht1102/bibo-emplooyee-tracking). Key directly reviewed files:

README.md, LICENSE, root package.json

docs/01-architecture.md, docs/02-data-model.md, docs/11-backend-and-sync.md

Rust trackers, local SQLite, Windows implementation

Browser ingest, extension service worker

Sync worker, Rust HTTP client, desktop session

Go routes, batch ingest, screenshot ingest, SQL upserts

Reporting handler, React API client, admin UI

Desktop Tauri config, Rust dependencies, Go dependencies

Selamnew integration design is an independent proposal based on the previously reviewed IE Networks employee/department frontend source; no live HR backend integration was executed during this review.

Maintain this document: Record an upstream commit SHA, fork commit SHA, date of verified build, changes to schemas/API, new dependencies and the result of each Windows/privacy/performance test. When an upstream update is merged, re-check all files named above and rerun the acceptance matrix. This document should live in your fork as docs/WORKFORCE_INTELLIGENCE_ENGINEERING_GUIDE.md.